# Implementation Roadmap

World Model Research & Recommendation System

Version 1.0

# Overview

This roadmap outlines a phased approach to building the World Model Research & Recommendation System. The implementation is divided into four major phases, each building on the previous phase to deliver incremental value while managing technical complexity.

## Development Timeline

- Phase 1 (Foundation): 8-10 weeks

- Phase 2 (Recommendations): 6-8 weeks

- Phase 3 (Temporal Analytics): 8-10 weeks

- Phase 4 (Polish & Scale): 6-8 weeks

Total Estimated Time: 28-36 weeks (7-9 months)

# Phase 1: Foundation (8-10 weeks)

Build the core infrastructure including the world model, basic agent system, and initial research capabilities.

## Week 1-2: Infrastructure Setup

| Task | Deliverables |
| --- | --- |
| SurrealDB Setup | Database running locally with core schema defined |
| Python Environment | Dependencies installed, project structure created |
| Docker Compose | Full stack running with docker-compose up |

## Week 3-4: World Model Core

- Implement WorldModel class with CRUD operations

- Entity and relationship management

- Graph traversal and querying

- Test suite for world model operations

## Week 5-6: Literature Search Agent

- ArXiv API integration

- Paper metadata extraction

- Embedding generation with Sentence Transformers

- Store papers in world model with relationships

## Week 7-8: Data Analysis Agent

- Code execution sandbox with Docker

- Analysis planning with Claude API

- Results recording and entity creation

- Safety constraints and resource limits

## Week 9-10: Research Orchestrator

- Session management and coordination

- Parallel agent execution

- Convergence detection logic

- Report generation with citations

## Phase 1 Milestone

Deliverable: Working research system that can run autonomous research sessions and generate reports with full citations.

# Phase 2: Persona & Recommendations (6-8 weeks)

Add persona management and intelligent recommendation capabilities.

## Week 11-12: Persona Management

- Persona CRUD operations

- Interest tracking with intensity scores

- Project and goal management

- Priority weighting system

## Week 13-14: Content-Based Recommendations

- Semantic similarity search

- Paper recommendations by persona

- Concept recommendations

- Confidence scoring algorithm

## Week 15-16: Cross-Persona Insights

- Shared entity detection

- Bridge concept identification

- Insight generation and storage

- Daily briefing compilation

## Week 17-18: Serendipity Engine

- Bridge paper discovery

- Emerging pattern detection

- Unused knowledge identification

- Surprise scoring algorithm

## Phase 2 Milestone

Deliverable: Personalized recommendation system with daily briefings, cross-persona insights, and serendipitous discoveries.

# Phase 3: Temporal Analytics (8-10 weeks)

Implement engagement tracking and automated experimentation system.

## Week 19-20: Context Collection

- Weather API integration

- Temporal context tracking

- Calendar integration

- Moon phase calculation

## Week 21-22: Engagement Tracking

- Event recording system

- Daily snapshots

- Trend analysis

- Moving averages calculation

## Week 23-24: Experiment Design

- Hypothesis generation

- Experiment creation and management

- Sample size calculation

- Data collection monitoring

## Week 25-26: Statistical Analysis

- Correlation analysis implementation

- Multivariate regression

- Random forest feature importance

- Result interpretation and storage

## Week 27-28: Pattern Validation & Prediction

- Pattern validation over time

- Prediction generation

- Insights report compilation

- Actionable recommendation generation

## Phase 3 Milestone

Deliverable: Complete temporal analytics system that discovers patterns, validates them, and generates predictions with weekly insights reports.

# Phase 4: Polish & Scale (6-8 weeks)

Optimize performance, improve UX, and prepare for production deployment.

## Week 29-30: API & Frontend

- REST API implementation

- Authentication system

- Basic web interface

- Dashboard visualizations

## Week 31-32: Performance Optimization

- Database query optimization

- Caching implementation

- Parallel processing improvements

- Load testing and bottleneck identification

## Week 33-34: Monitoring & Observability

- Structured logging implementation

- Metrics collection

- Alerting system

- Dashboard for system health

## Week 35-36: Documentation & Deployment

- User documentation

- API documentation

- Deployment guides

- Production deployment

## Phase 4 Milestone

Deliverable: Production-ready system with complete documentation, monitoring, and user interface.

# Resource Requirements

## Team Composition

| Role | Allocation | Focus Areas |
| --- | --- | --- |
| Backend Engineer | Full-time | World model, agents, API |
| ML Engineer | Full-time | Recommendations, analytics |
| Frontend Engineer | Part-time (Phase 4) | Dashboard, visualizations |
| DevOps Engineer | Part-time | Infrastructure, deployment |

## Infrastructure Costs

| Service | Monthly Cost | Notes |
| --- | --- | --- |
| Claude API | $500-2000 | Depends on usage |
| SurrealDB Cloud | $100-500 | Or self-host |
| Compute (AWS/GCP) | $200-800 | For agent workers |
| Weather API | $50-100 | OpenWeatherMap |
| Total | $850-3400 | Per month |

# Risk Management

## Technical Risks

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| SurrealDB learning curve | Medium | Medium | Early prototyping, documentation review |
| LLM cost overruns | High | High | Aggressive caching, batch processing |
| Graph query performance | Medium | Medium | Indexing strategy, query optimization |
| Agent coordination bugs | High | Medium | Comprehensive testing, logging |

# Success Criteria

## Phase 1 Success

- Complete a 5-hour research session analyzing 500+ papers

- Generate report with 10+ findings and full citations

- Expert validation of 70%+ claim accuracy

## Phase 2 Success

- Daily briefing generation in under 5 seconds

- 60%+ recommendation acceptance rate

- At least 1 cross-persona insight per week

## Phase 3 Success

- Discover 3+ statistically significant patterns

- Validate patterns across 3+ weeks

- Generate actionable predictions with 70%+ accuracy

## Phase 4 Success

- API response times under 200ms for reads

- Support 10 concurrent research sessions

- Zero data loss during deployment

# Next Steps

## Immediate Actions (Week 1)

- Set up development environment and Docker infrastructure

- Install SurrealDB and validate basic operations

- Create initial project structure and repository

- Set up Claude API access and test basic completions

- Begin world model schema design

## Decision Points

- Week 4: Evaluate SurrealDB performance, consider alternatives if needed

- Week 10: Assess Phase 1 success, adjust timeline if necessary

- Week 18: Evaluate recommendation quality, iterate on algorithms

- Week 28: Validate pattern discovery approach, refine experiments

End of Document